Product Development Lab — Project Proposal

Sentinel: AI-Powered Public Safety & Incident Response Platform

Domain: Public Safety / Civic Tech   |   Team size: 2–3   |   Duration: 8 weeks

# 1. Overview

Sentinel is a citizen-facing incident reporting app paired with an AI processing pipeline and an authority-side dispatcher dashboard. It lets people report public safety hazards — accidents, fire risks, unsafe infrastructure, crowd crushes, and similar incidents — with a photo, video, or voice note. The system automatically classifies the incident, extracts structured details, detects duplicate reports of the same event, ranks incidents by urgency, and routes the highest-priority ones to the nearest available responder.

# 2. Problem Statement

Civic and public safety complaint systems that rely on manual triage are slow and inconsistent. Municipal data from Mumbai's BMC shows average complaint resolution time rising from 30 days in 2019 to 48 days in 2021, even as complaint volume fell — the bottleneck is triage capacity, not reporting volume. By contrast, systems that add automated routing and defined service-level timelines show what is achievable: Navsari's digitized grievance system resolved 85% of complaints within 48 hours after launch, and India's national grievance portal (CPGRAMS) cut average resolution time roughly in half — from about a month to under two weeks — after introducing AI-assisted routing.

The core gap is threefold:

- No fast verification: authorities cannot quickly tell how severe a report is without manually reviewing it.

- No deduplication: the same incident reported by multiple citizens creates redundant tickets and wastes responder time.

- No intelligent prioritization: a minor pothole complaint and a fire hazard often sit in the same undifferentiated queue.

# 3. Proposed Solution

Sentinel addresses each gap with a dedicated pipeline stage:

- Citizen reporting app: one-tap incident report with photo/video/voice capture and automatic GPS geotagging.

- Computer vision stage: a fine-tuned object detection model (YOLOv8) classifies the incident type and estimates severity directly from the uploaded media.

- NLP / LLM stage: a language model (run locally via Ollama/LM Studio/Llama.cpp, or via API) converts free-text or transcribed voice descriptions into structured fields (what, where, when, who is affected), and generates embeddings used to detect duplicate reports.

- Deduplication & clustering: reports referring to the same event are merged using a Union-Find (Disjoint Set Union) structure keyed on geographic proximity and time window, rather than treated as independent tickets.

- Priority queue: a heap-based ranking combines severity score, corroboration count (how many people reported the same event), and time-in-queue to order incidents for the dispatcher.

- Dispatcher dashboard: a live map and sorted incident feed for authorities, with nearest-responder matching (grid-hash or k-d tree based geospatial search) and status tracking from reported through resolved.

- Analytics layer: hotspot heatmaps and SLA trend charts to support preventive resource allocation, not just reactive response.

# 4. System Architecture

The pipeline is a single-direction flow: citizen report → AI processing (vision + NLP in parallel) → priority queue → dispatcher dashboard → responder resolution, with an analytics layer drawing from the same data.

| Stage | Function | Key technique |
| --- | --- | --- |
| Citizen report | Capture photo/video/voice + GPS | PWA / mobile-first web app |
| Vision model | Classify hazard type & severity | YOLOv8, fine-tuned |
| NLP / LLM | Extract structured data, flag duplicates | Local LLM + embeddings |
| Priority queue | Rank by severity, corroboration, SLA | Heap + Union-Find clustering |
| Dispatcher dashboard | Live map, nearest-responder match | Geospatial search (k-d tree / grid hash) |
| Responder / authority | Acknowledge, resolve, notify citizen | Status workflow + notifications |

# 5. Technology Stack

- Frontend: React-based Progressive Web App (PWA) — camera, voice, and GPS capture without needing app-store distribution.

- Backend: FastAPI or Node.js/Express, with PostgreSQL + PostGIS for geospatial queries.

- AI/ML: YOLOv8 (Ultralytics) for vision; Locally-hosted AI model (quantized) or a hosted API for language tasks; sentence-transformers for duplicate-detection embeddings.

- Maps: Leaflet or Mapbox for the live incident map.

- Core algorithms: Union-Find for duplicate/event clustering, priority heap for triage ranking, k-d tree or spatial grid hashing for nearest-responder matching.

# 6. Implementation Timeline (8 Weeks)

| Week | Milestone |
| --- | --- |
| 1–2 | System design, database schema, dataset collection for the vision model, UI wireframes |
| 3–4 | Citizen app + backend API + vision model integration |
| 5 | LLM pipeline: structured extraction, duplicate clustering (Union-Find), embeddings |
| 6 | Dispatcher dashboard: priority queue, live map, responder matching |
| 7 | Analytics layer (hotspot heatmaps, SLA tracking) + notifications |
| 8 | Testing on a simulated incident dataset, polish, demo preparation, buffer |

# 7. Suggested Team Roles (2–3 members)

- AI pipeline owner: vision model training/integration, LLM pipeline, embeddings and deduplication logic.

- Backend & algorithms owner: API, database, Union-Find clustering, priority queue, geospatial matching.

- Frontend owner: citizen reporting app and dispatcher dashboard UI (for a 2-person team, this merges with the backend role).

# 8. Why This Project

- Real-world relevance: directly targets a documented, measurable gap in civic and public safety response systems.

- Technical depth: combines computer vision, NLP/LLM integration, and classic algorithmic problem-solving (Union-Find, heaps, geospatial search) rather than being a CRUD app with an AI label.

- Scoped appropriately: each pipeline stage is independently buildable and demoable, so progress is visible every week and the project degrades gracefully if a stage runs behind schedule.

- Extensible: a lighter version (drop the vision model and responder-matching algorithm, keep LLM-based triage + citizen app + admin dashboard) is available as a fallback scope if timeline pressure emerges.

Prepared for Product Development Lab submission.